# AgentOps Runtime — Durable Execution Layer for AI Agent Loops

## 1. Project Summary

AgentOps Runtime is a cloud-native durable execution layer for AI agent loops. It allows developers and AI teams to run long-running agent workflows with persisted state, retries, idempotency, approval gates, tool permissions, trace timelines, eval metrics, and crash recovery.

The product is not a chatbot. It is the infrastructure layer that makes AI agent loops reliable.

## 2. One-Line Positioning

AgentOps Runtime is a durable execution layer for developers building reliable AI agent workflows.

## 3. Core Product Idea

Modern AI agents do not just answer one prompt. They repeatedly plan, call tools, observe results, fix errors, ask for approval, and continue until a task is complete.

The core loop:

Goal → Plan → Act → Observe → Verify → Retry/Repair → Continue or Stop

AgentOps Runtime manages this loop as a durable backend system instead of a fragile in-memory script.

## 4. Problem

Most AI agent demos fail when they face real-world conditions:

- The backend crashes midway.

- The agent loses state.

- Tool calls timeout or fail.

- The model chooses the wrong tool.

- The same tool action runs twice.

- Risky actions happen without approval.

- Developers cannot inspect what the agent did.

- There is no measurement of reliability, cost, or latency.

AgentOps Runtime solves this by persisting every agent step and providing reliable execution controls around the model.

## 5. Target Users

### Primary Users

Developers building AI agents

AI infra teams

Startups building internal agent tools

Engineering teams evaluating LLM workflows

### Example Customer Use Case

A developer wants an agent to debug a failing test suite.

Goal:

"Find and fix why the payment service tests are failing."

AgentOps Runtime:

1. Creates a durable workflow run.

2. Agent plans steps.

3. Runtime executes tools safely.

4. Runtime stores every step.

5. Agent proposes a patch.

6. Runtime asks approval before applying it.

7. Runtime resumes if the backend crashes.

8. Dashboard shows trace, cost, latency, and final outcome.

## 6. Product Access Methods

Customers can access AgentOps Runtime in three ways.

## 6.1 Web Dashboard

Used for product experience, debugging, approvals, and evals.

Dashboard pages:

/login

/projects

/projects/:projectId

/projects/:projectId/tools

/runs

/runs/:runId

/approvals

/evals

/settings/api-keys

/settings/members

Dashboard capabilities:

- Create projects

- Register tools

- Configure agent settings

- Start runs

- View live step timeline

- Inspect tool calls

- Approve or reject risky actions

- View eval results

- Debug failures

- Manage API keys

## 6.2 REST API

Used by developers to integrate AgentOps Runtime into their apps.

Example:

curl -X POST https://api.agentops.dev/v1/runs \

-H "Authorization: Bearer sk_test_xxx" \

-H "Content-Type: application/json" \

-d '{

"projectId": "proj_123",

"goal": "Find and fix failing tests",

"agentConfigId": "coding-agent-v1"

}'

## 6.3 CLI

Used for terminal demos and developer workflows.

Example:

agentops login

agentops run \

--project coding-agent \

--goal "Find and fix failing tests" \

--repo ./sample-repo \

--approval-mode risky-tools

Other commands:

agentops runs list

agentops runs watch run_1042

agentops approve approval_88

agentops resume run_1042

agentops eval run coding-agent-benchmark

## 7. Tech Stack

## 7.1 Frontend

Next.js

TypeScript

React

Tailwind CSS

TanStack Query

WebSocket or Server-Sent Events for live run updates

## 7.2 Backend

Go

Gin / Chi / Fiber

PostgreSQL

Redis

Docker

Claude API

JWT/API-key authentication

Recommended Go structure:

cmd/

api/

AWS Secrets Manager

Application Load Balancer

Amazon Cognito or Clerk

GitHub Actions

## 8. High-Level Architecture

Customer Browser

↓

Next.js Dashboard

↓

Go API Service

↓

PostgreSQL Durable State Store

↓

Redis Retry / Lock / Idempotency Layer

↓

Go Worker Service

↓

Claude API + Tool Execution Layer

↓

S3 Artifacts + CloudWatch Logs

Detailed cloud architecture:

User / CLI / Customer App

↓

Route 53 + HTTPS

↓

CloudFront / Vercel

↓

Next.js Dashboard

↓

Application Load Balancer

↓

ECS Fargate: Go API Service

↓

ECS Fargate: Go Worker Service

↓

RDS PostgreSQL

↓

ElastiCache Redis

↓

S3 Artifacts

↓

CloudWatch Logs / Metrics

↓

Secrets Manager

worker/

cli/

internal/

auth/

projects/

agents/

runs/

tools/

approvals/

evals/

queue/

llm/

db/

telemetry/

## 7.3 Cloud and Infra

AWS CDK with TypeScript

Amazon ECS Fargate

Amazon ECR

Amazon RDS PostgreSQL

Amazon ElastiCache Redis / Valkey

Amazon S3

Amazon CloudWatch

## 9. Core Services

## 9.1 Next.js Dashboard

Responsibilities:

- Customer login

- Project management

- Tool registry UI

- Agent config UI

- Run creation form

- Live trace timeline

- Approval cards

- Eval dashboard

- API key management

Important UI screens:

### Project Overview

Shows:

Project name

Total runs

Success rate

Average latency

Average cost

Pending approvals

Recent failures

### Run Detail Page

Shows:

Goal

Status

Step timeline

Tool calls

Observations

Retries

Errors

Approval events

Token cost

Latency

Final result

### Approval Page

Shows:

Tool requested

Risk level

Reason

Input preview

Approve / Reject buttons

Audit log entry

### Eval Dashboard

Shows:

Task success rate

Tool-call accuracy

Average retries

Average cost

Failure categories

Prompt version comparison

Model comparison

## 9.2 Go API Service

Responsibilities:

- Auth middleware

- Organization and project APIs

- API key validation

- Run creation

- Run status retrieval

- Tool registry APIs

- Approval APIs

- Eval APIs

- Dashboard aggregation APIs

- Audit log creation

Core APIs:

POST   /v1/projects

GET    /v1/projects

POST   /v1/projects/:projectId/tools

GET    /v1/projects/:projectId/tools

POST   /v1/runs

GET    /v1/runs/:runId

GET    /v1/runs/:runId/steps

POST   /v1/runs/:runId/cancel

POST   /v1/runs/:runId/resume

POST   /v1/approvals/:approvalId/approve

POST   /v1/approvals/:approvalId/reject

POST   /v1/evals/run

GET    /v1/evals/:evalRunId

POST   /v1/api-keys

GET    /v1/audit-logs

## 9.3 Go Worker Service

This is the most important engineering part.

Responsibilities:

- Execute the agent loop

- Call Claude API

- Parse structured actions

- Validate tool calls

- Execute tools

- Store observations

- Handle retries

- Enforce permissions

- Pause for approval

- Resume after approval

- Resume after crash

- Calculate metrics

Agent loop pseudo-code:

for !run.IsTerminal() {

context := LoadRunContext(run.ID)

action := llm.DecideNextAction(context)

step := PersistStep(run.ID, action)

if permissions.RequiresApproval(action) {

CreateApprovalRequest(step)

PauseRun(run.ID)

return

}

result, err := toolExecutor.Execute(action)

if err != nil {

HandleRetryOrFailure(step, err)

continue

}

PersistObservation(step.ID, result)

verification := verifier.Verify(run, result)

if verification.Done {

MarkRunCompleted(run.ID)

return

}

}

## 9.4 CLI

The CLI should be built in Go.

CLI commands:

agentops login

agentops projects list

agentops run --goal "..."

agentops runs list

agentops runs watch <run_id>

agentops approve <approval_id>

agentops resume <run_id>

agentops eval run <benchmark_name>

Why CLI matters:

- Shows engineering depth

- Makes terminal demos easy

- Lets developers use product without UI

- Helps interviewers understand the backend is real

## 10. Data Model

## 10.1 organizations

id

name

created_at

updated_at

## 10.2 users

id

organization_id

email

name

role

created_at

updated_at

## 10.3 projects

id

organization_id

name

description

environment

created_at

updated_at

## 10.4 api_keys

id

organization_id

project_id

name

key_hash

prefix

last_used_at

created_at

revoked_at

Important: store only hashed API keys.

## 10.5 agent_configs

id

project_id

name

model

system_prompt

allowed_tools_json

approval_policy_json

max_steps

max_cost_usd

max_retries

created_at

updated_at

## 10.6 tool_registry

id

project_id

name

description

risk_level

input_schema_json

output_schema_json

timeout_seconds

enabled

created_at

updated_at

## 10.7 workflow_runs

id

project_id

agent_config_id

goal

status

current_step_index

max_steps

max_cost_usd

total_tokens

total_cost_usd

started_at

completed_at

created_at

updated_at

Run statuses:

CREATED

PLANNING

RUNNING

WAITING_FOR_APPROVAL

RETRYING

COMPLETED

FAILED

CANCELLED

## 10.8 workflow_steps

id

run_id

step_index

step_type

status

action_json

tool_name

tool_input_json

tool_output_json

error_message

retry_count

started_at

completed_at

created_at

Step statuses:

PENDING

RUNNING

SUCCEEDED

FAILED

SKIPPED

REQUIRES_APPROVAL

## 10.9 approval_requests

id

run_id

step_id

tool_name

risk_level

reason

status

requested_by

approved_by

approved_at

rejected_at

created_at

Approval statuses:

PENDING

APPROVED

REJECTED

EXPIRED

## 10.10 eval_runs

id

project_id

agent_config_id

benchmark_name

status

total_tasks

successful_tasks

failed_tasks

average_latency_ms

average_cost_usd

created_at

completed_at

## 10.11 eval_results

id

eval_run_id

task_name

run_id

success

score

failure_category

latency_ms

cost_usd

tool_accuracy

retry_count

created_at

## 10.12 audit_logs

id

organization_id

project_id

user_id

action

entity_type

entity_id

metadata_json

created_at

## 11. Tool System

Each tool should have:

name

description

risk level

input schema

output schema

timeout

retry policy

permission policy

V1 tools:

list_files

read_file

search_code

run_tests

summarize_logs

create_patch

apply_patch

Risk levels:

LOW: read-only actions

MEDIUM: run tests or analysis

HIGH: modify local files

CRITICAL: external side effects, email, production DB, deployment

Permission policy:

LOW       → auto-allow

MEDIUM    → auto-allow with audit logging

HIGH      → approval required

CRITICAL  → approval required + admin role

## 12. Durable Execution Design

Durability means the system can recover from failure.

Every meaningful event is stored:

goal received

plan generated

tool requested

tool started

tool completed

tool failed

retry scheduled

approval requested

approval accepted

approval rejected

run resumed

run completed

Resume rules:

If last step succeeded:

continue from next step.

If last step failed and retries remain:

schedule retry.

If last step was running:

check idempotency key.

if result exists:

mark succeeded and continue.

else:

retry safely.

If waiting for approval:

remain paused.

If max steps exceeded:

mark failed.

Idempotency key format:

run_id + step_index + tool_name + hash(tool_input)

Redis keys:

lock:run:{run_id}

retry:step:{step_id}

idempotency:{key}

rate_limit:project:{project_id}

worker:heartbeat:{worker_id}

## 13. Observability

Application metrics:

run_success_count

run_failure_count

tool_failure_count

approval_pending_count

average_run_latency

average_tool_latency

average_cost_per_run

worker_queue_depth

retry_count

crash_recovery_count

Dashboard metrics:

Success rate

Failure rate

Average steps per run

Average cost

Average latency

Most common failure category

Tool-call accuracy

Retry distribution

Logs:

API request logs

worker execution logs

tool execution logs

Claude API call logs

approval decision logs

error logs

Use CloudWatch for cloud logs and metrics.

## 14. Security Design

Security features:

JWT authentication

API-key authentication

Hashed API keys

Role-based access control

Project-level isolation

Tool permission policies

Approval gates

Audit logs

Secret redaction

Rate limits

Input schema validation

Sandboxed tool execution

Roles:

OWNER

ADMIN

DEVELOPER

APPROVER

VIEWER

Role permissions:

OWNER:

full access

ADMIN:

manage tools, users, configs, approvals

DEVELOPER:

create runs, view traces, run evals

APPROVER:

approve or reject risky actions

VIEWER:

read-only access

## 15. Cloud Deployment

## 15.1 AWS Services

ECS Fargate:

Run Go API and Go worker containers.

ECR:

Store Docker images.

RDS PostgreSQL:

Durable workflow state.

ElastiCache Redis:

Retry queues, locks, idempotency, rate limits.

S3:

Store run artifacts, logs, patches, eval datasets.

CloudWatch:

Logs, metrics, alarms.

Secrets Manager:

Claude API key, database password, Redis credentials.

Application Load Balancer:

Route HTTPS traffic to Go API.

AWS CDK with TypeScript:

Define infrastructure as code.

GitHub Actions:

CI/CD pipeline.

## 15.2 Deployment Environments

local:

Docker Compose

staging:

AWS ECS + small RDS + Redis

production-demo:

AWS ECS + RDS + Redis + S3 + CloudWatch

## 15.3 Local Docker Compose

Services:

frontend

api

worker

postgres

redis

Command:

docker compose up

## 15.4 CI/CD Pipeline

GitHub Actions flow:

1. Run frontend tests.

2. Run Go tests.

3. Build frontend.

4. Build Go API Docker image.

5. Build Go worker Docker image.

6. Push images to Amazon ECR.

7. Run database migrations.

8. Deploy ECS services.

9. Run smoke tests.

## 16. Phase-Wise Development Plan

## Phase 0 — Planning and System Design

Goal:

Finalize product scope and architecture.

Deliverables:

- Final design doc

- Architecture diagram

- Database schema draft

- API contract draft

- Tool risk policy

- MVP demo scenario

Decisions:

- Use Next.js + TypeScript for dashboard.

- Use Go for API and worker.

- Use PostgreSQL for durable state.

- Use Redis for retries, locks, and idempotency.

- Use AWS CDK TypeScript for infra.

- Use Claude API for agent execution.

Success criteria:

You can explain the project in 60 seconds as:

"I built a durable execution layer for AI agent loops."

## Phase 1 — Local Product Skeleton

Goal:

Create the basic full-stack application locally.

Features:

- Next.js dashboard skeleton

- Go API service

- PostgreSQL connection

- Redis connection

- Docker Compose setup

- Basic health check APIs

Backend APIs:

GET /health

POST /v1/projects

GET /v1/projects

Frontend pages:

/login mock

/projects

Deliverables:

- Running local app with docker compose

- Basic project creation flow

- Repo structure finalized

Success criteria:

A user can open the dashboard and create a project.

## Phase 2 — Workflow Runs and State Machine

Goal:

Build the durable workflow model.

Features:

- Create workflow run

- Store run in PostgreSQL

- Store workflow steps

- Implement run statuses

- Implement step statuses

- Show run list in dashboard

- Show run detail page

Backend APIs:

POST /v1/runs

GET /v1/runs

GET /v1/runs/:runId

GET /v1/runs/:runId/steps

Frontend pages:

/runs

/runs/:runId

Deliverables:

- PostgreSQL migrations

- Run creation API

- Run timeline UI

Success criteria:

A customer can create a run and see a persisted timeline.

## Phase 3 — Claude Agent Loop

Goal:

Connect Claude API and create the first working agent loop.

Features:

- Agent config table

- System prompt

- Structured JSON action format

- Claude API integration

- Plan generation

- Next-action generation

- Persist model decisions as steps

Structured model output:

{

"actionType": "TOOL_CALL",

"toolName": "run_tests",

"reason": "I need to reproduce the failing test.",

"input": {

"command": "npm test"

}

}

Deliverables:

- Claude API client in Go

- Agent orchestrator loop

- Stored plan and tool request steps

Success criteria:

Given a goal, the agent can create a plan and request a tool action.

## Phase 4 — Tool Execution Layer

Goal:

Allow the runtime to execute controlled tools safely.

Features:

- Tool registry

- Tool input schema validation

- Tool risk levels

- Tool execution abstraction

- V1 tools:

- list_files

- read_file

- search_code

- run_tests

- summarize_logs

Backend APIs:

POST /v1/projects/:projectId/tools

GET /v1/projects/:projectId/tools

Frontend pages:

/projects/:projectId/tools

Deliverables:

- Tool registry UI

- Tool executor in Go

- Tool results persisted in workflow_steps

Success criteria:

Agent can call a registered tool, runtime validates it, executes it, and stores the result.

## Phase 5 — Retry, Idempotency, and Redis Queues

Goal:

Make failed tool execution reliable.

Features:

- Redis-backed retry queue

- Exponential backoff

- Idempotency keys

- Worker locks

- Timeout handling

- Failure categorization

Failure categories:

TOOL_TIMEOUT

TOOL_ERROR

INVALID_TOOL_INPUT

MODEL_BAD_ACTION

PERMISSION_DENIED

MAX_RETRIES_EXCEEDED

Deliverables:

- Retry worker

- Redis lock implementation

- Idempotency key implementation

- Failure simulation tests

Success criteria:

If a tool fails temporarily, the runtime retries safely without duplicate execution.

## Phase 6 — Human Approval Gates

Goal:

Prevent risky agent actions from executing without approval.

Features:

- Approval request table

- Approval policy engine

- Pause run when approval is required

- Approve/reject API

- Approval UI

- Resume run after approval

Backend APIs:

GET /v1/approvals

POST /v1/approvals/:approvalId/approve

POST /v1/approvals/:approvalId/reject

Frontend page:

/approvals

Deliverables:

- Approval cards in dashboard

- Risk-level policy

- Audit log for approval decisions

Success criteria:

High-risk tools pause the workflow until a human approves them.

## Phase 7 — Crash Recovery Demo

Goal:

Prove durable execution.

Features:

- Resume run from last persisted step

- Detect stuck/running steps

- Recover after API or worker restart

- CLI resume command

Demo:

1. Start run.

2. Agent plans.

3. Agent executes tools.

4. Kill backend/worker.

5. Restart service.

6. Runtime loads state from PostgreSQL.

7. Runtime resumes from last safe step.

8. Run completes.

Deliverables:

- Resume logic

- Crash recovery test

- Demo script

Success criteria:

The workflow continues after a forced backend crash.

## Phase 8 — Customer Dashboard Polish

Goal:

Make the system feel like a real developer product.

Features:

- Project dashboard

- Live run timeline

- Tool call detail drawer

- Cost/latency display

- Retry/error badges

- Approval cards

- Run filters

- Failure category charts

Pages:

/projects

/projects/:projectId

/runs

/runs/:runId

/approvals

/settings/api-keys

Deliverables:

- Clean UI

- Product-style dashboard

- Developer-friendly empty states

Success criteria:

A recruiter or engineer can understand the product by using the dashboard for 2 minutes.

## Phase 9 — Evaluation Harness

Goal:

Measure agent reliability instead of only showing demos.

Features:

- Benchmark task dataset

- Eval runner

- Eval result storage

- Failure category tracking

- Prompt version comparison

- Model comparison later

Benchmark tasks:

- Choose correct tool.

- Recover from tool timeout.

- Ask approval for risky tool.

- Summarize error logs.

- Find failing test.

- Generate safe patch.

- Resume after crash.

Metrics:

task_success_rate

tool_call_accuracy

approval_correctness

average_retries

average_latency_ms

average_cost_usd

failure_category

Deliverables:

- 20–50 benchmark tasks

- Eval dashboard

- Eval report export

Success criteria:

You can say:

"AgentOps achieved 84% task success across 50 benchmark runs, with 91% tool-call accuracy and average 1.2 retries per failed tool."

## Phase 10 — Cloud Deployment with AWS CDK

Goal:

Deploy the product like a real cloud-native SaaS.

Features:

- AWS CDK TypeScript infrastructure

- ECR repositories

- ECS Fargate API service

- ECS Fargate worker service

- RDS PostgreSQL

- ElastiCache Redis

- S3 artifacts bucket

- CloudWatch logs

- Secrets Manager

- Application Load Balancer

Deliverables:

- /infra folder using AWS CDK TypeScript

- GitHub Actions deployment

- Staging environment

- Production-demo environment

Success criteria:

Customer can access the dashboard online, create a run, and watch a workflow execute on AWS.

## Phase 11 — CLI and API Key Access

Goal:

Let customers use AgentOps from their terminal or app.

Features:

- API key creation

- Hashed API key storage

- CLI login

- CLI run creation

- CLI run watch

- CLI approval

- CLI resume

Deliverables:

- Go CLI binary

- API key dashboard

- API docs

Success criteria:

A developer can run an agent workflow without opening the dashboard.

## Phase 12 — Final Demo, README, and Portfolio Packaging

Goal:

Package the project for recruiters, interviews, GitHub, and LinkedIn.

Deliverables:

- GitHub README

- Architecture diagram

- Demo video

- Live dashboard link

- CLI demo recording

- Resume bullets

- LinkedIn post

- Technical blog

Final demo flow:

1. Open dashboard.

2. Create project.

3. Register coding tools.

4. Start run: "Fix failing tests."

5. Watch agent plan and run tools.

6. Show retry after simulated tool failure.

7. Show approval before patch.

8. Kill worker.

9. Restart worker.

10. Resume workflow.

11. Show completed result.

12. Open eval dashboard.

Success criteria:

The project clearly proves:

- durable execution

- AI agent infrastructure

- backend systems

- Go concurrency/workers

- PostgreSQL state modeling

- Redis retries/idempotency

- cloud deployment

- dashboard/product thinking

- evals and observability

## 17. MVP Feature Cut

If time is limited, build only this:

1. Next.js dashboard

2. Go API

3. Go worker

4. PostgreSQL workflow state

5. Redis retry/idempotency

6. Claude structured agent loop

7. 5 tools

8. Approval gate

9. Run trace page

10. Crash recovery demo

Do not build multi-agent workflows in V1.

## 18. Advanced Features for V2

- GitHub repo integration

- PR creation

- MCP-compatible tool registry

- OpenTelemetry export

- Multi-agent reviewer

- Model comparison: Claude vs GPT vs Gemini

- Prompt versioning

- Organization billing simulation

- Webhook support

- Slack approval integration

- LangGraph adapter

## 19. Resume Bullets

AgentOps Runtime — Durable Execution Layer for AI Agent Loops | Next.js, TypeScript, Go, PostgreSQL, Redis, AWS CDK, Docker, Claude API

- Built a cloud-native durable execution layer for Claude-powered agent loops, enabling customer projects to run, trace, approve, retry, and resume multi-step AI workflows through a dashboard, REST API, and CLI.

- Developed a Go-based agent orchestration service with persisted state machines, tool execution, timeout handling, idempotency keys, and Redis-backed retry queues for reliable long-running workflows.

- Designed PostgreSQL schemas for workflow runs, steps, tool calls, approval requests, eval results, audit logs, projects, API keys, and multi-tenant customer isolation.

- Built a Next.js and TypeScript customer dashboard for project setup, tool registry management, live run traces, human approval gates, eval metrics, and workflow replay/debugging.

- Provisioned AWS infrastructure using TypeScript-based CDK, deploying containerized Go API and worker services with RDS PostgreSQL, ElastiCache Redis, S3 artifacts, CloudWatch logs, and GitHub Actions CI/CD.

## 20. Final Interview Explanation

AgentOps Runtime is a durable execution layer for AI agent loops. I built it because most AI agent demos work only when everything goes right, but real agent systems need persistence, retries, idempotency, approvals, observability, and crash recovery.

The frontend is a Next.js and TypeScript customer dashboard. The backend is written in Go, with separate API and worker services. PostgreSQL stores durable workflow state, Redis handles retries and locks, and AWS CDK in TypeScript provisions ECS Fargate, RDS, ElastiCache, S3, CloudWatch, and Secrets Manager.

The strongest demo is crash recovery: I start a multi-step agent workflow, kill the worker midway, restart it, and the runtime resumes from the last persisted step instead of losing the task.